Student Record System

Software Test Plan

Deliverable 2 of 4 - Mini-Project Part 1

Prepared following the IEEE 829-2008 standard for software test documentation

Document ID: TP-SRSYS-01     |     Version 1.0     |     28 September 2026

TEAM-E12

Team Members

Monika PM - PES1UG24CS275

Kushita K - PES1UG24CS247

Nagashree R Patil - PES1UG24CS289

Nidhi L - PES1UG24CS298

Software Engineering Mini-Project - Part 1

# Table of Contents

1. Test Plan Identifier & Introduction   2. Test Items and Features to be Tested/Not Tested   3. Approach   4. Item Pass/Fail Criteria and Test Deliverables   5. Testing Tasks, Environment and Responsibilities (incl. 5.1 Security Validation)   6. Schedule and Risks   7. Traceability   8. Test Cases   9. Approvals

## Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 28 September 2026 | Initial Test Plan for Mini-Project Part 1, aligned with SRS v1.0. | TEAM-E12 (all members) |

# 1. Test Plan Identifier and Introduction

## 1.1 Test Plan Identifier

TP-SRSYS-01, Version 1.0, covering the Student Record System as specified in SRS-SRSYS-01 v1.0.

## 1.2 Introduction

This Test Plan follows the structure of IEEE Std 829-2008. It describes the scope, approach, resources, and schedule of the testing activities for the Student Record System. It covers functional testing of every FR, non-functional testing of every NFR, and security validation of every security requirement defined in the SRS.

## 1.3 Test Levels in Scope

- Unit testing - individual service functions (e.g. grade validation, attendance percentage calculation).

- Integration testing - API endpoints against the database and middleware.

- System testing - end-to-end flows through the web UI for each actor.

- Security testing - authentication, authorization, input validation and a lightweight penetration test.

- Non-functional testing - performance, usability, portability and reliability.

# 2. Test Items and Features

## 2.1 Test Items

- Web front end (React SPA) - Admin, Faculty, Student and Parent dashboards.

- REST API server (authentication, student/faculty/course management, grades, attendance, reports, notifications, grievances, audit log).

- Relational database schema and stored data.

## 2.2 Features to be Tested

All 17 functional requirements (FR-01 to FR-17), all 10 non-functional requirements (NFR-01 to NFR-10) and all 9 security requirements (SEC-01 to SEC-09) defined in the SRS are in scope, as itemised in the Traceability Matrix (Section 7) and exercised by the test cases in Section 8.

## 2.3 Features Not to be Tested

- Third-party SMTP/SMS gateway internal reliability (only the interface call from the Notification Service is tested).

- Browser internals and operating-system level security (out of scope for an application-level test plan).

- Load beyond 200 concurrent users (not required by NFR-01 for this academic deployment).

# 3. Approach

Testing follows a mixed approach appropriate to an academic mini-project:

- Static review: SRS and design walkthroughs by all four team members before test-case authoring (already reflected in this document).

- Unit tests: written alongside each service (Jest/PyTest as appropriate) targeting the 70% coverage goal of NFR-07.

- Integration/system tests: executed manually against the deployed test build using the test cases in Section 8, and where practical automated with Postman/Newman.

- Security testing: manual checks (Section 5.1) plus one automated scan (OWASP ZAP baseline/active scan) before submission.

- Performance testing: Apache JMeter scripts simulating concurrent users for NFR-01/NFR-03 (TC-18).

- Regression: the full test-case suite (Section 8) is re-run whenever a defect fix changes a shared module (e.g. the security middleware).

## 3.1 Entry and Exit Criteria

Entry: SRS v1.0 approved; test build deployed to the test environment; test data seeded. Exit: 100% of test cases executed; no open Critical or High-severity defect; at least 90% of test cases passed.

# 4. Item Pass/Fail Criteria and Test Deliverables

## 4.1 Pass/Fail Criteria

A test case passes when the Actual Result matches the Expected Result in Section 8 exactly (including response codes and timing bounds, where stated). A test case that partially matches but violates a security or data-integrity expectation (e.g. TC-06, TC-14, TC-15, TC-16) is treated as a failure regardless of any partial functional success.

## 4.2 Suspension and Resumption Criteria

Testing is suspended if a Critical defect blocks more than 30% of remaining test cases (e.g. the login/authentication module is broken); it resumes once a fix is deployed to the test environment.

## 4.3 Test Deliverables

- This Test Plan document, including the test-case table (Section 8) and the Traceability Matrix (Section 7).

- Test execution log / results sheet (pass, fail, blocked, with date and tester).

- Defect log with severity and status.

- Security scan report (OWASP ZAP output) and performance test report (JMeter summary).

# 5. Testing Tasks, Environment and Responsibilities

## 5.1 Security Validation

Security validation is a first-class part of this test plan, not an afterthought. It covers the following, each traced to a security requirement and executed as a specific test case in Section 8:

| Security Test Focus | Security Requirement(s) | Test Case(s) | Method |
| --- | --- | --- | --- |
| Password storage and account lockout | SEC-01, SEC-05 | TC-01, TC-02 | Manual inspection + functional test |
| Role-based / object-level access control | SEC-02, SEC-08 | TC-06, TC-08, TC-10 | Manual API testing with valid tokens of the wrong role/identity |
| Transport security (TLS) and rate limiting | SEC-03, SEC-09 | TC-17 | testssl.sh scan + scripted burst requests |
| Session/token handling | SEC-04 | TC-16 | Manual token expiry and tampering test |
| Injection and XSS (OWASP Top 10) | SEC-06 | TC-15 | Manual probes + automated OWASP ZAP active scan |
| Audit-log immutability | SEC-07 | TC-14 | Attempt edit/delete via UI and direct API call |

Exit criterion specific to security: the OWASP ZAP scan reports zero High or Critical findings, and all rows in the table above pass.

## 5.2 Test Environment

- A dedicated test deployment (separate database instance) seeded with synthetic data: 100 students, 10 faculty, 10 courses, 5 parents, for volume-independent and volume-dependent tests.

- Tools: Postman/Newman (API tests), Jest/PyTest (unit tests), OWASP ZAP (security scan), Apache JMeter (performance), axe/Lighthouse (accessibility).

## 5.3 Responsibilities

| Role | Responsibility | Owner (Team E12) |
| --- | --- | --- |
| Test Lead | Maintain this Test Plan and the traceability matrix | Rotates - all 4 members review |
| Functional Tester | Execute TC-01 to TC-14 | Team members (paired review) |
| Security Tester | Execute TC-06, TC-14 to TC-17 and the ZAP scan | Team members (paired review) |
| Performance Tester | Execute TC-18 and the JMeter report | Team members (paired review) |

# 6. Schedule and Risks

## 6.1 Schedule (indicative, within the academic timeline)

| Activity | Timeframe |
| --- | --- |
| Test plan and test-case authoring | Alongside SRS, Part 1 |
| Unit and integration test execution | During implementation (Part 2) |
| System, security and performance test execution | Before final submission |
| Regression and sign-off | Final week before submission |

## 6.2 Risks and Contingencies

| Risk | Contingency |
| --- | --- |
| Limited time to run a full JMeter load test | Reduce concurrent-user count and document the deviation from NFR-01 |
| No real SMTP/SMS account available | Use a sandbox/mock mail service (e.g. Mailtrap) for TC-11 |
| OWASP ZAP not permitted on shared hosting | Run the scan only against a local/test instance |

# 7. Traceability (SRS <-> Test Cases)

This section maps every requirement in the SRS to the test case(s) in Section 8 that verify it, satisfying the traceability aspect requested for this deliverable.

## 7.1 Functional Requirements Traceability

| FR ID | Requirement (summary) | Use Case | Verified by |
| --- | --- | --- | --- |
| FR-01 | The system shall authenticate every user with a username and password and grant access onl... | UC-01 | TC-01, TC-02 |
| FR-02 | The system shall allow an Administrator to create a student record containing roll number,... | UC-02 | TC-03 |
| FR-03 | The system shall allow an Administrator to update a student record and to deactivate (soft... | UC-02 | TC-03 |
| FR-04 | The system shall allow an Administrator to create, edit and deactivate Faculty accounts. | UC-03 | TC-04 |
| FR-05 | The system shall allow an Administrator to create courses for a semester and assign each c... | UC-04 | TC-04 |
| FR-06 | The system shall allow a Faculty member to enter marks (0-100) for students enrolled in th... | UC-07 | TC-05, TC-06 |
| FR-07 | The system shall allow a Faculty member to correct previously entered marks only by provid... | UC-07 | TC-05 |
| FR-08 | The system shall allow a Faculty member to mark attendance (Present / Absent / Late) per s... | UC-08 | TC-07 |
| FR-09 | The system shall compute course-wise and overall attendance percentage automatically after... | UC-08 | TC-07 |
| FR-10 | The system shall allow a Student to view only his/her own grades and attendance. | UC-11, UC-12 | TC-08 |
| FR-11 | The system shall allow a Student to download a report card as a PDF file. | UC-13 | TC-09 |
| FR-12 | The system shall allow a Parent/Guardian to view grades and attendance of only the student... | UC-16, UC-17 | TC-10 |
| FR-13 | The system shall notify the Student and the linked Parent when course-wise or overall atte... | UC-18, UC-04 | TC-11 |
| FR-14 | The system shall allow an Administrator (all classes) and a Faculty member (own classes on... | UC-05, UC-09 | TC-12 |
| FR-15 | The system shall allow a Student to raise a grievance against a grade or attendance entry ... | UC-10, UC-14 | TC-13 |
| FR-16 | The system shall record every create, update and delete operation on student, grade and at... | UC-06 | TC-14 |
| FR-17 | The system shall allow a Student to update his/her own contact details (phone, e-mail, add... | UC-15 | TC-08 |

## 7.2 Non-Functional Requirements Traceability

| NFR ID | Requirement (summary) | Verified by |
| --- | --- | --- |
| NFR-01 | At least 95 % of user requests (excluding report generation) shall complete within 2 secon... | TC-18 |
| NFR-02 | A class report for up to 100 students shall be generated within 3 seconds. | TC-12 |
| NFR-03 | The system shall store 10,000 student records and 200,000 attendance records while still m... | TC-18 |
| NFR-04 | The system shall be available at least 99 % of the time between 07:00 and 22:00 IST, measu... | Analysis: uptime monitoring during 30-day pilot |
| NFR-05 | A first-time Faculty user shall be able to enter marks for a class within 10 minutes witho... | TC-19 |
| NFR-06 | The system shall run on the latest two versions of Chrome, Firefox and Edge and render cor... | TC-19 |
| NFR-07 | The code shall be modular by service, the service layer shall have at least 70 % unit-test... | Inspection: code review + coverage report + OpenAPI file |
| NFR-08 | The system shall take an automatic daily backup with a recovery point objective (RPO) of a... | TC-20 |
| NFR-09 | Every write to grade and attendance data shall be atomic (ACID transaction); no partial re... | TC-20 |
| NFR-10 | The main pages shall meet WCAG 2.1 Level AA with zero critical violations reported by an a... | TC-19 |

## 7.3 Security Requirements Traceability

| SEC ID | Requirement (summary) | Verified by |
| --- | --- | --- |
| SEC-01 | Passwords shall be at least 8 characters with upper-case, lower-case and a digit, and shal... | TC-01 |
| SEC-02 | Every API endpoint shall enforce role-based access control on the server side; a request f... | TC-06 |
| SEC-03 | All client-server traffic shall use TLS 1.2 or higher; plain HTTP requests shall be redire... | TC-17 |
| SEC-04 | Sessions shall use signed JWTs that expire after 30 minutes of inactivity; expired or tamp... | TC-16 |
| SEC-05 | After 5 consecutive failed logins an account shall be locked for 15 minutes. | TC-02 |
| SEC-06 | All input shall be validated on the server, database access shall use parameterised querie... | TC-15 |
| SEC-07 | The audit log shall be append-only (the application database user shall have no UPDATE or ... | TC-14 |
| SEC-08 | Students and Parents shall be able to access only their own / linked records (object-level... | TC-08, TC-10 |
| SEC-09 | The API shall limit each client IP to 100 requests per minute; excess requests shall recei... | TC-17 |

# 8. Test Cases

The table below lists 20 test cases (exceeding the minimum of 7-10 requested), covering functional requirements, non-functional requirements and security requirements, each traced back to the requirement(s) it verifies.

# 8. Test Cases (continued)

| TC ID | Type | Related Req(s) | Test Steps | Test Data | Expected Result |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Functional / Security | FR-01, SEC-01 | 1. Log in as Admin, Faculty, Student and Parent with valid credentials. 2. Inspect the users table in the test database. | 4 seeded users (one per role) | Each user reaches the correct role dashboard within 2 s. Password column holds only bcrypt hashes (no plain text). |
| TC-02 | Security | FR-01, SEC-05 | 1. Enter a wrong password 5 times for one Faculty user. 2. Enter the correct password on the 6th attempt. | Faculty user 'fac01' | Error shown for each wrong attempt; account is locked for 15 min; 6th attempt is rejected with 'account locked' (HTTP 423). |
| TC-03 | Functional | FR-02, FR-03 | 1. Admin creates a student with all mandatory fields. 2. Repeat with the same roll number. 3. Edit the name. 4. Deactivate the student. | Roll no. PES1UG24CS999 | Step 1 saved; step 2 rejected (duplicate, HTTP 409); step 3 change visible; step 4 hides student from lists but the row stays in the database. |
| TC-04 | Functional | FR-04, FR-05 | 1. Admin creates a Faculty account and a course. 2. Assign the course to the Faculty. 3. Faculty logs in. | New faculty 'fac02', course 'SE101' | Faculty is forced to change the temporary password; only course SE101 is visible to the Faculty. |
| TC-05 | Functional | FR-06, FR-07 | 1. Faculty enters marks 78, then 105, -5 and 'abc'. 2. Correct 78 to 82 without a reason, then with a reason. | Assigned course, enrolled student | 78 saved and letter grade computed; 105, -5, 'abc' rejected (HTTP 400); correction without reason rejected; with reason saved with old/new value. |
| TC-06 | Security | FR-06, SEC-02 | Faculty A sends POST /api/v1/grades for a course assigned only to Faculty B (API client, valid token of A). | Two Faculty users, two courses | HTTP 403 returned; no grade stored; attempt written to the log. |
| TC-07 | Functional | FR-08, FR-09 | 1. Faculty marks attendance for 10 sessions (8 Present, 2 Absent). 2. Try to edit a session marked more than 24 h ago. | 1 student, 1 course | Attendance shows 80.0 % within 2 s; the edit after 24 h is rejected for Faculty. |
| TC-08 | Functional / Security | FR-10, FR-17, SEC-08 | 1. Student views own grades and attendance and updates own phone number. 2. Change the student id in the request to another student's id. 3. Try to change own marks. | Two student users | Step 1 succeeds; step 2 returns HTTP 403 with no data; step 3 is rejected with HTTP 403. |
| TC-09 | Functional / Performance | FR-11 | Student clicks 'Download Report Card'. | Student with grades in 5 courses | PDF downloads within 5 s and contains name, roll number, marks, grades and attendance. |
| TC-10 | Functional / Security | FR-12, SEC-08 | 1. Parent opens the linked child's grades and attendance. 2. Request an unlinked student's id. | Parent linked to student S1 only | S1 data is shown; the unlinked id returns HTTP 403. |
| TC-11 | Functional | FR-13 | Faculty marks absences until a student's attendance drops from 76 % to 74 %. | Threshold = 75 % | Student and Parent are notified within 5 min; exactly one notification is sent. |
| TC-12 | Functional / Performance | FR-14, NFR-02 | Admin generates a class report for 100 students and exports it as PDF and CSV. | 100 seeded students | Report is shown and exported within 3 s; totals equal database totals. |
| TC-13 | Functional | FR-15 | 1. Student raises a grievance on a grade. 2. Faculty opens it, responds and sets status to Resolved. | Existing grade | Faculty is notified within 5 min; Student sees the status Open, In Review, Resolved in turn. |
| TC-14 | Security | FR-16, SEC-07 | 1. Faculty updates a grade. 2. Admin opens the audit log. 3. Try to edit/delete an audit entry via UI and via API (DELETE /audit-logs/{id}). | Existing grade | Entry with user, role, timestamp, old and new value exists; UI offers no edit/delete; API call returns HTTP 403/405. |
| TC-15 | Security (pen test) | SEC-06 | 1. Enter ' OR '1'='1 in the login and search fields. 2. Enter <script>alert(1)</script> as grievance text and open it as Faculty. 3. Run OWASP ZAP active scan on the test server. | Test server only | No authentication bypass and no SQL error; script is displayed as text, not executed; ZAP reports no High/Critical findings. |
| TC-16 | Security | SEC-04 | 1. Stay idle for 30 min, then call the API with the old token. 2. Edit the JWT payload role to 'Admin' and call the API. | Logged-in Student | Expired token returns HTTP 401; tampered token returns HTTP 401 (signature invalid). |
| TC-17 | Security | SEC-03, SEC-09 | 1. Open the site over http://. 2. Scan with testssl.sh. 3. Send 150 requests in 1 min from one IP. | Deployed test server | HTTP is redirected to HTTPS; TLS versions below 1.2 are refused; requests above 100/min get HTTP 429. |
| TC-18 | Non-functional (performance) | NFR-01, NFR-03 | Run a 10-minute JMeter test with 200 concurrent users on a mixed read/write workload. | 10,000 students, 200,000 attendance rows | 95th percentile response time <= 2 s; error rate < 1 %. |
| TC-19 | Non-functional (usability) | NFR-05, NFR-06, NFR-10 | 1. Run the core flows on Chrome, Firefox, Edge and a 360 px viewport. 2. Count clicks to each core function. 3. Run an automated accessibility scan (axe / Lighthouse). | 3 browsers, 1 mobile viewport | All flows complete; each core function needs at most 3 clicks; zero critical accessibility violations. |
| TC-20 | Non-functional (reliability) | NFR-08, NFR-09 | 1. Take a backup, delete the test database, restore. 2. Kill the server during a grade write. | Test environment | Restored data equals backup and restore time meets the RTO; the interrupted write leaves no partial record. |